# VISTA Phase 2 — Master Technical Plan

Shared discussion and implementation direction | SIH 2026

Purpose: establish one technically defensible direction for VISTA before the team splits implementation work. This document deliberately does not cover the SIH Grand Finale execution plan or the 36-hour final-round strategy.

# 1. Where VISTA stands after the research

VISTA Phase 1 is a working browser-based disaster-impact prototype: it ingests before/after satellite imagery, performs pixel-level temporal change detection, displays a 32×32 spatial grid, and exports reports/CSV. The research shows that satellite disaster assessment itself is established. Closely related systems include Microsoft HASTE, UN/Google DISHA, UNOSAT rapid damage products, xBD, and browser-based change-detection projects.

| Dimension | Phase 1 | Phase 2 target |
| --- | --- | --- |
| Detection | Pixel difference heuristic | Earth-observation foundation model + multimodal change analysis |
| Data | RGB imagery | Sentinel-1 SAR + Sentinel-2 multispectral; EOS-05-ready adapter |
| Output | Heuristic sector severity | Impact/damage probability + confidence + priority |
| Validation | Visual inspection | Held-out evaluation, F1, IoU, confusion matrix, ablations |
| Positioning | Structural damage claim | Rapid disaster-impact triage with optional building-level assessment |

Important: The key positioning change is important: VISTA should not claim that a raw 10 m Sentinel-2 spectral difference directly proves that an individual building is structurally destroyed. It estimates observable impact and prioritizes areas for more precise assessment.

# 2. What is actually novel about VISTA

The underlying task is not novel. Pre/post satellite change detection, building damage assessment, grid-based triage, and humanitarian mapping already exist.

The useful engineering contribution is the combination: browser-first product, India-focused disaster presets, low-cost/open satellite inputs, multimodal triage, confidence/evidence presentation, and a pathway from rapid regional screening to precision assessment.

The strongest differentiator should be sensor complementarity rather than claiming a new damage-detection algorithm.

VISTA should be framed as a decision-support layer: it tells responders where to investigate first, rather than replacing field teams or high-resolution building assessment.

# 3. Target architecture

EOS-05 (when authorized data access is available)
        │
        ▼
Rapid temporal/event signal
        │
        ├───────────────┐
        ▼               ▼
Sentinel-1 SAR     Sentinel-2 MSI
all-weather        multispectral
        │               │
        └───────┬───────┘
                ▼
      Geospatial preprocessing
  co-registration / cloud masking /
  normalization / SAR preparation
                │
                ▼
       Impact/change model
       Prithvi-based or
       task-specific segmentation
                │
                ▼
   Impact / damage probability map
                │
                ▼
 Confidence + evidence engine
                │
                ▼
        32×32 priority grid
                │
        ┌───────┴────────┐
        ▼                ▼
   GIS / CSV          PDF report

# 4. Sensor strategy

| Sensor | Role in VISTA | Important limitation |
| --- | --- | --- |
| Sentinel-1 SAR | Cloud/night robustness; flood and surface-change evidence | Interpretation is different from optical imagery; speckle and geometry matter |
| Sentinel-2 | 10 m-class optical/multispectral context; NIR/SWIR useful for water, vegetation and burn-related change | Clouds, smoke, daylight and revisit constraints |
| EOS-05 | Potential high-temporal event monitoring over India; trigger/temporal context | Approx. 42 m multispectral resolution; actual operational data access/distribution must be verified |

EOS-05 was successfully launched on September 4, 2026. Current reporting describes imaging selected areas as frequently as every 5 minutes and the Indian landmass roughly every 30 minutes at about 42 m resolution. ISRO's official mission page confirms the launch and mission, but an open student API/data feed at that cadence has not been established in the sources reviewed. Therefore VISTA should build an EOS-05 ingestion adapter without promising live public access until NRSC/ISRO confirms the dissemination mechanism.

# 5. Dataset strategy

| Dataset | What it should teach VISTA | What it cannot provide |
| --- | --- | --- |
| xBD / xView2 | Building-damage supervision from pre/post RGB satellite imagery; four damage classes | It is not a Sentinel-1/2 multispectral dataset, so it cannot directly supervise SAR+NIR+SWIR inputs |
| Sen1Floods11 | Sentinel-1 + Sentinel-2 flood segmentation and multimodal preprocessing patterns | It is flood/water focused, not a four-class building-damage dataset |
| Sentinel-1/2 disaster pairs | Real VISTA sensor pipeline and inference testing | Usually unlabeled, so they require labels or proxy evaluation |
| Bhoonidhi / Indian EO data | India-specific imagery and future operational data access | Availability, licensing and product access vary by collection |

Sen1Floods11 provides 512×512, 10 m GeoTIFF chips with Sentinel-1 VV/VH and Sentinel-2 bands, plus hand-labelled water masks. Prithvi-EO-2.0's official repository explicitly lists Sen1Floods11 as a downstream fine-tuning example.

# 6. Correct interpretation of '17-point F1 improvement'

This is an experiment result, not something we should claim before measuring it. Suppose an RGB-only baseline gets F1 = 0.61 and an RGB+NIR+SWIR+SAR model gets F1 = 0.78. The difference is 0.17, commonly described as a 17-percentage-point improvement in F1. It is not the same as saying '17% more accurate.'

| Experiment | Input | Example F1 | Purpose |
| --- | --- | --- | --- |
| A | RGB | 0.61 | Baseline |
| B | RGB + NIR | 0.66 | Measure NIR contribution |
| C | RGB + NIR + SWIR | 0.71 | Measure SWIR contribution |
| D | RGB + NIR + SWIR + SAR | 0.78 | Measure multimodal benefit |

The numbers above are illustrative only. The team must replace them with measured results. A real ablation table is valuable because it answers the judge's question: 'Why did you add these bands?'

# 7. Prithvi direction

Prithvi-EO-2.0-300M is a 300M-parameter Earth-observation foundation model. Its official model card says it was pretrained on HLS data at 30 m resolution using six bands in the order Blue, Green, Red, Narrow NIR, SWIR, SWIR 2. The standard 300M checkpoint therefore should not be described as a native 13-band Sentinel-2 model or as a SAR model.

| Option | Idea | Recommendation |
| --- | --- | --- |
| A: Single-time segmentation | One multispectral image → segmentation head | Best first experiment; simplest path to a working Prithvi pipeline |
| B: Temporal feature comparison | Encode before and after separately, compare features, decode damage | Good research direction but custom architecture and more integration work |
| C: Temporal Prithvi input | Use Prithvi's temporal design to provide multiple time steps | Most aligned with Prithvi's design; requires dataset formatting compatible with the model |

Important: Do not choose B or C merely because they sound more advanced. Start with A using an official TerraTorch example, prove the training pipeline, then evaluate whether temporal modelling is worth the additional engineering.

# 8. Damage labels vs impact labels

VISTA should distinguish two related but different outputs:

Impact severity: observable regional change, such as flood extent, burn scar, landslide surface change or broad urban change.

Building damage: damage classes tied to building footprints or labelled building polygons. This is where xBD-style supervision is appropriate.

The UI can still show a unified 'Priority' score, but the evidence panel should state which signals contributed to that score.

# 9. Confidence and evidence

sector_priority = f(
    optical_change,
    sar_change,
    disaster_signal,
    built_area,
    data_quality,
    model_confidence
)

Show model confidence separately from impact severity.

Show data-quality warnings for clouds, missing bands, poor registration or weak SAR geometry.

Never convert confidence directly into a claim of physical structural certainty.

# 10. What to measure

| Metric | Why it matters |
| --- | --- |
| Per-class F1 | Shows which damage classes the model handles well |
| Macro F1 | Prevents a dominant class from hiding weak minority-class performance |
| mIoU | Standard segmentation overlap metric |
| Confusion matrix | Shows minor/major/destroyed confusion |
| False-negative rate | Important for triage because missed severe areas are costly |
| Inference latency | Demonstrates practical usability |
| End-to-end latency | Measures acquisition-to-result workflow when live data is available |

# 11. What not to claim

Do not call simple pixel differencing 'sub-pixel change detection'.

Do not call changed-pixel percentage 'structural loss' unless a building footprint/damage model supports that interpretation.

Do not claim xBD supplies SAR/NIR/SWIR training channels.

Do not claim live EOS-05 access until an authorized data path exists.

Do not publish accuracy, F1, false-alarm reduction or cost-reduction percentages before the team has measured them.

# 12. Research references

Microsoft HASTE: rapid post-disaster building damage assessment and open-source platform.

UN Global Pulse DISHA: AI-assisted humanitarian building damage assessment.

NASA/IBM Prithvi-EO-2.0: Earth-observation foundation model and TerraTorch fine-tuning examples.

Sen1Floods11: Sentinel-1/Sentinel-2 flood dataset.

Bhoonidhi/NRSC: Indian EO data hub and API access process.

ISRO EOS-05 mission page and current post-launch reporting.

https://www.microsoft.com/en-us/research/publication/haste-a-platform-for-rapid-post-disaster-building-damage-assessment/

https://github.com/microsoft/haste

https://github.com/NASA-IMPACT/Prithvi-EO-2.0

https://huggingface.co/ibm-nasa-geospatial/Prithvi-EO-2.0-300M

https://github.com/cloudtostreet/Sen1Floods11

https://bhoonidhi.nrsc.gov.in/bhoonidhi/home.html

https://www.isro.gov.in/Mission_GSLVF17.html